BUILD PLAN

GolfGive Platform

Golf Performance  ·  Charity Giving  ·  Monthly Prize Draws

| Prepared For | Digital Heroes — Selection Process |
| --- | --- |
| Stack | Next.js 14 · Supabase · Stripe · Tailwind CSS · TypeScript |
| Deployment | Vercel (new account) + Supabase (new project) |
| Version | 1.0 — April 2026 |
| Draw Modes | Random Lottery + Algorithmic Weighted |
| Payments | Stripe Test Mode |

# 01  Recommended Tech Stack

The following stack is optimised for the PRD requirements: rapid development, scalable architecture, built-in auth, and Vercel-native deployment.

## Frontend

| Framework | Next.js 14 (App Router) — SSR, file-based routing, API routes |
| --- | --- |
| Language | TypeScript — type safety across full stack |
| Styling | Tailwind CSS — utility-first, mobile-first by default |
| UI Components | shadcn/ui — accessible, unstyled component primitives |
| Animations | Framer Motion — micro-interactions, page transitions |
| Forms | React Hook Form + Zod — validation and schema safety |
| State | Zustand — lightweight global state (subscription, user) |
| Icons | Lucide React — consistent icon set |

## Backend / Database

| Database | Supabase (PostgreSQL) — new project as required by PRD |
| --- | --- |
| Auth | Supabase Auth — JWT-based, built-in session management |
| Storage | Supabase Storage — winner proof image uploads |
| Real-time | Supabase Realtime — draw result live updates |
| ORM | Supabase JS Client (v2) — typed queries |
| API | Next.js API Routes — server actions + route handlers |

## Payments & Integrations

| Payments | Stripe — Test Mode, Checkout Sessions, Webhooks |
| --- | --- |
| Email | Resend — transactional email (draw results, winner alerts) |
| Deployment | Vercel — new account, environment variables required |
| Env Secrets | .env.local + Vercel Environment Variables |

# 02  Project Folder Structure

Recommended Next.js App Router structure for clean separation of concerns:

golfgive/

├── app/

│   ├── (public)/          # Landing, charities, about

│   ├── (auth)/            # Login, signup pages

│   ├── (dashboard)/       # Subscriber portal

│   ├── (admin)/           # Admin panel — protected route group

│   ├── api/               # API route handlers

│   │   ├── stripe/        # Checkout + webhooks

│   │   ├── draw/          # Draw engine endpoints

│   │   └── scores/        # Score management

│   └── layout.tsx         # Root layout

├── components/

│   ├── ui/                # shadcn primitives

│   ├── landing/           # Homepage sections

│   ├── dashboard/         # Subscriber components

│   └── admin/             # Admin panel components

├── lib/

│   ├── supabase/          # Client + server clients

│   ├── stripe/            # Stripe helpers

│   ├── draw-engine/       # Draw logic (random + weighted)

│   └── email/             # Resend templates

├── hooks/                 # Custom React hooks

├── types/                 # Shared TypeScript types

├── middleware.ts           # Auth guard for protected routes

└── supabase/

└── migrations/        # SQL migration files

# 03  Database Schema (Supabase / PostgreSQL)

All tables below must be created via SQL migrations in /supabase/migrations/. Row-Level Security (RLS) must be enabled on all tables.

### users (extends Supabase auth.users)

| id | uuid PRIMARY KEY (references auth.users) |
| --- | --- |
| full_name | text NOT NULL |
| email | text NOT NULL UNIQUE |
| subscription_id | text (Stripe subscription ID) |
| subscription_status | enum: active ¦ inactive ¦ cancelled ¦ lapsed |
| subscription_plan | enum: monthly ¦ yearly |
| charity_id | uuid REFERENCES charities(id) |
| charity_percentage | int DEFAULT 10 (10-100) |
| created_at | timestamptz DEFAULT now() |

### scores

| id | uuid PRIMARY KEY |
| --- | --- |
| user_id | uuid REFERENCES users(id) |
| score | int CHECK (score >= 1 AND score <= 45) |
| score_date | date NOT NULL |
| created_at | timestamptz DEFAULT now() |
| UNIQUE | (user_id, score_date) — no duplicate dates |
| NOTE | Max 5 per user. Trigger auto-deletes oldest when 6th inserted. |

### charities

| id | uuid PRIMARY KEY |
| --- | --- |
| name | text NOT NULL |
| description | text |
| image_url | text |
| website | text |
| is_featured | boolean DEFAULT false |
| is_active | boolean DEFAULT true |
| created_at | timestamptz DEFAULT now() |

### draws

| id | uuid PRIMARY KEY |
| --- | --- |
| draw_month | date (first of month) |
| draw_mode | enum: random ¦ algorithmic |
| drawn_numbers | int[] (5 numbers) |
| status | enum: scheduled ¦ simulation ¦ published |
| jackpot_rollover | numeric DEFAULT 0 |
| prize_pool_total | numeric |
| published_at | timestamptz |
| created_at | timestamptz DEFAULT now() |

### draw_entries

| id | uuid PRIMARY KEY |
| --- | --- |
| draw_id | uuid REFERENCES draws(id) |
| user_id | uuid REFERENCES users(id) |
| user_scores | int[] (snapshot of 5 scores at draw time) |
| match_count | int (3, 4, or 5) |
| is_winner | boolean DEFAULT false |
| prize_tier | enum: three_match ¦ four_match ¦ five_match ¦ null |

### winners

| id | uuid PRIMARY KEY |
| --- | --- |
| draw_entry_id | uuid REFERENCES draw_entries(id) |
| user_id | uuid REFERENCES users(id) |
| prize_amount | numeric |
| proof_url | text (Supabase Storage path) |
| verification_status | enum: pending ¦ approved ¦ rejected |
| payment_status | enum: pending ¦ paid |
| verified_by | uuid (admin user id) |
| created_at | timestamptz DEFAULT now() |

### subscriptions (audit log)

| id | uuid PRIMARY KEY |
| --- | --- |
| user_id | uuid REFERENCES users(id) |
| stripe_subscription_id | text |
| stripe_customer_id | text |
| plan | enum: monthly ¦ yearly |
| amount | numeric |
| status | text |
| current_period_end | timestamptz |
| created_at | timestamptz DEFAULT now() |

# 04  Draw Engine Logic

Two modes as required by PRD. Both must be selectable from the Admin panel before each draw.

## Mode A — Random Draw

- Generate 5 unique random numbers from the pool of all scores submitted that month.

- Standard lottery-style — no weighting applied.

- Implementation: Fisher-Yates shuffle on the number pool [1..45].

## Mode B — Algorithmic Weighted Draw

- Analyse frequency of all user scores across the platform for the current month.

- Build a weighted pool: scores appearing more often get higher draw probability.

- Optionally invert weights to favour least-common scores (admin toggle).

- Implementation: weighted random selection using cumulative probability distribution.

## Match Logic

| 5-Number Match | User's 5 scores exactly match all 5 drawn numbers (any order) |
| --- | --- |
| 4-Number Match | Any 4 of user's 5 scores appear in drawn numbers |
| 3-Number Match | Any 3 of user's 5 scores appear in drawn numbers |

## Prize Pool Distribution

| 5-Match (Jackpot) | 40% of monthly prize pool — rolls over if unclaimed |
| --- | --- |
| 4-Match | 35% — split equally among all 4-match winners |
| 3-Match | 25% — split equally among all 3-match winners |
| Pool Source | Fixed % of each subscription fee, auto-calculated on subscriber count |

## Admin Draw Workflow

- 1. Admin selects draw mode (random or algorithmic)

- 2. Run Simulation — preview winners without publishing

- 3. Review simulation results

- 4. Publish — locks results, notifies winners by email

- 5. If no 5-match: jackpot rolls to next month automatically

# 05  Subscription & Payment Flow

## Stripe Setup (Test Mode)

- Create two Stripe Products: Monthly Plan and Yearly Plan

- Create Price objects for each, store Price IDs in .env

- Use Stripe Checkout Session for payment flow

- Configure Stripe Webhook endpoint: /api/stripe/webhook

- Handle events: checkout.session.completed, customer.subscription.updated, customer.subscription.deleted, invoice.payment_failed

## Subscription States

| active | Subscription paid and valid — full platform access |
| --- | --- |
| inactive | Never subscribed — restricted access |
| cancelled | User cancelled — access until period end, then restricted |
| lapsed | Payment failed — grace period then restricted |

## Middleware Protection

- middleware.ts intercepts every request to /(dashboard) and /(admin)

- Checks Supabase session + subscription_status on each request

- Redirects unauthenticated users to /login

- Redirects inactive/lapsed users to /subscribe

- Admin routes check user role = admin in users table

# 06  Score Management Rules

- Maximum 5 scores stored per user at all times

- Score range: 1 to 45 (Stableford format) — validated on client AND server

- Each score requires a date — no two scores may share the same date

- When a 6th score is submitted: oldest score is auto-deleted via Supabase trigger

- Scores displayed in reverse chronological order (newest first)

- Users may edit or delete an existing date's score only — no duplicate dates

Supabase Trigger (auto-delete oldest when count exceeds 5):

CREATE OR REPLACE FUNCTION enforce_score_limit()

RETURNS TRIGGER AS $$

BEGIN

DELETE FROM scores

WHERE user_id = NEW.user_id

AND id NOT IN (

SELECT id FROM scores

WHERE user_id = NEW.user_id

ORDER BY score_date DESC LIMIT 5

);

RETURN NEW;

END;

$$ LANGUAGE plpgsql;

# 07  Charity System

- User selects a charity at signup — stored in users.charity_id

- Minimum contribution: 10% of subscription fee (enforced in DB + UI)

- User may voluntarily increase their charity_percentage at any time

- Independent donation option available (not tied to gameplay)

## Charity Directory (Public Page)

- Searchable and filterable charity listing

- Individual charity profile: name, description, images, upcoming events (golf days)

- Featured / Spotlight charity section on homepage

- Admin can add / edit / delete charities and mark as featured

# 08  Phased Build Plan

Work through each phase in order. Do not skip phases. Each phase has a clear deliverable to test before moving on.

## Phase 1 — Project Setup & Infrastructure

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | Create new Vercel account, new Supabase project | CRITICAL | 30 min |
| 2 | Initialise Next.js 14 app with TypeScript + Tailwind | CRITICAL | 20 min |
| 3 | Install dependencies: shadcn/ui, Framer Motion, Zustand, Zod, React Hook Form, Stripe SDK, Supabase JS, Resend | CRITICAL | 20 min |
| 4 | Configure .env.local with all keys (Supabase URL, anon key, Stripe test keys, Resend key) | CRITICAL | 20 min |
| 5 | Set up Supabase client (browser + server) in lib/supabase/ | CRITICAL | 30 min |
| 6 | Configure middleware.ts for route protection | CRITICAL | 45 min |
| 7 | Run all SQL migrations — create all tables with RLS policies | CRITICAL | 60 min |
| 8 | Deploy skeleton to Vercel, confirm env vars work in production | HIGH | 30 min |

## Phase 2 — Authentication

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | Signup page: email, password, full name — creates auth.users + users row | CRITICAL | 60 min |
| 2 | Login page with Supabase Auth | CRITICAL | 30 min |
| 3 | Password reset flow | HIGH | 30 min |
| 4 | Auth callback handler (/api/auth/callback) | CRITICAL | 20 min |
| 5 | Test: signup → email confirm → login → protected route redirect | CRITICAL | 30 min |

## Phase 3 — Subscription & Stripe

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | Create Stripe products + prices in Stripe Test Dashboard | CRITICAL | 20 min |
| 2 | Subscription selection page (monthly vs yearly) | CRITICAL | 45 min |
| 3 | POST /api/stripe/checkout — creates Stripe Checkout Session | CRITICAL | 45 min |
| 4 | Success + Cancel redirect pages | HIGH | 20 min |
| 5 | POST /api/stripe/webhook — handle all subscription events, update users table | CRITICAL | 90 min |
| 6 | Stripe CLI local webhook testing: stripe listen --forward-to localhost:3000/api/stripe/webhook | CRITICAL | 30 min |
| 7 | Test full subscription lifecycle: subscribe, cancel, lapse | CRITICAL | 45 min |

## Phase 4 — Score Management

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | Score entry UI — date picker + score input (1-45 validation) | CRITICAL | 60 min |
| 2 | POST /api/scores — insert with duplicate date check | CRITICAL | 45 min |
| 3 | Install Supabase trigger for 5-score rolling limit | CRITICAL | 30 min |
| 4 | Score list component (reverse chronological, edit/delete per row) | HIGH | 60 min |
| 5 | PATCH /api/scores/[id] — update existing score | HIGH | 30 min |
| 6 | DELETE /api/scores/[id] — delete score | HIGH | 20 min |
| 7 | Test all edge cases: duplicate date, out-of-range score, 6th score auto-delete | CRITICAL | 45 min |

## Phase 5 — Charity System

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | Seed charities table with 5-10 sample charities | HIGH | 30 min |
| 2 | Public charity directory page with search + filter | HIGH | 90 min |
| 3 | Individual charity profile page | MEDIUM | 60 min |
| 4 | Charity selection at signup (step 2 after auth) | CRITICAL | 45 min |
| 5 | Dashboard: update charity + contribution percentage | HIGH | 45 min |

## Phase 6 — Draw Engine

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | lib/draw-engine/random.ts — random 5-number draw from score pool | CRITICAL | 60 min |
| 2 | lib/draw-engine/weighted.ts — frequency analysis + weighted selection | CRITICAL | 90 min |
| 3 | lib/draw-engine/matcher.ts — match user scores against draw numbers (3/4/5) | CRITICAL | 60 min |
| 4 | lib/draw-engine/prize.ts — calculate prize pool tiers + split per winner | CRITICAL | 60 min |
| 5 | POST /api/draw/simulate — run simulation, return preview results (no DB write) | CRITICAL | 45 min |
| 6 | POST /api/draw/publish — save draw, update draw_entries, create winners rows | CRITICAL | 60 min |
| 7 | Jackpot rollover logic — if no 5-match, carry 40% to next draw | HIGH | 30 min |
| 8 | Unit test draw engine with known input/output | HIGH | 60 min |

## Phase 7 — User Dashboard

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | Dashboard layout with sidebar navigation | HIGH | 60 min |
| 2 | Subscription status card (active/inactive/renewal date) | CRITICAL | 45 min |
| 3 | Score entry and edit module (reuse from Phase 4) | CRITICAL | 30 min |
| 4 | Charity & contribution percentage module | HIGH | 45 min |
| 5 | Participation summary (draws entered, upcoming draw date) | HIGH | 60 min |
| 6 | Winnings overview (total won, payment status per win) | HIGH | 60 min |
| 7 | Winner proof upload (Supabase Storage) for eligible winners | HIGH | 60 min |

## Phase 8 — Admin Panel

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | Admin route group with role check middleware | CRITICAL | 30 min |
| 2 | User management: list, search, view/edit profile, edit scores, manage subscription | HIGH | 120 min |
| 3 | Draw management: select mode, configure, simulate, review, publish | CRITICAL | 120 min |
| 4 | Charity management: CRUD, set featured, manage media | HIGH | 90 min |
| 5 | Winners management: view list, approve/reject proof, mark as paid | CRITICAL | 90 min |
| 6 | Reports & analytics: total users, prize pool total, charity contributions, draw stats | MEDIUM | 90 min |

## Phase 9 — Landing Page & Public Pages

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | Landing page hero: what you do, how you win, charity impact, CTA | CRITICAL | 120 min |
| 2 | Animated sections: draw mechanics explainer, charity spotlight | HIGH | 90 min |
| 3 | Subscribe CTA section — prominent, persuasive, motion-enhanced | CRITICAL | 60 min |
| 4 | Charity directory public page (from Phase 5) | HIGH | 30 min |
| 5 | How it Works page | MEDIUM | 60 min |
| 6 | Footer with links, social, charity statement | MEDIUM | 30 min |

## Phase 10 — Email Notifications

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | Configure Resend account + domain | HIGH | 20 min |
| 2 | Email: welcome after signup | HIGH | 30 min |
| 3 | Email: subscription confirmed / renewal reminder | HIGH | 30 min |
| 4 | Email: draw results published (all participants) | CRITICAL | 45 min |
| 5 | Email: winner alert with proof upload instructions | CRITICAL | 45 min |
| 6 | Email: payout confirmed | MEDIUM | 30 min |

## Phase 11 — Polish, QA & Deployment

| # | Task | Priority | Est. Time |
| --- | --- | --- | --- |
| 1 | Mobile responsiveness audit across all pages | CRITICAL | 90 min |
| 2 | Performance: image optimisation, lazy loading, font subsetting | HIGH | 60 min |
| 3 | Error handling: API errors, Stripe failures, empty states | HIGH | 60 min |
| 4 | Full testing checklist from PRD (all 11 items) | CRITICAL | 120 min |
| 5 | Configure production env vars in Vercel dashboard | CRITICAL | 20 min |
| 6 | Deploy to production, smoke test all critical paths | CRITICAL | 60 min |
| 7 | Create test credentials: subscriber user + admin user | CRITICAL | 15 min |

# 09  Testing Checklist (PRD Required)

Tick each item before submission. All must pass.

| User signup & login | Email confirm → login → dashboard redirect |
| --- | --- |
| Subscription flow | Monthly AND yearly — Stripe test cards |
| Score entry | 5-score rolling logic, duplicate date rejection, range validation |
| Draw system | Random mode + algorithmic mode + simulation + publish |
| Charity selection | Select at signup, update from dashboard, contribution % |
| Winner verification | Proof upload → admin approve/reject → payout mark |
| User Dashboard | All 5 modules visible and functional |
| Admin Panel | All sections: users, draw, charities, winners, reports |
| Data accuracy | Prize pool maths, score limits, charity contributions |
| Responsive design | Mobile and desktop for all pages |
| Error handling | Invalid inputs, failed payments, duplicate scores |

# 10  Required Environment Variables

Add all of these to .env.local and mirror them in Vercel project settings.

# Supabase

NEXT_PUBLIC_SUPABASE_URL=

NEXT_PUBLIC_SUPABASE_ANON_KEY=

SUPABASE_SERVICE_ROLE_KEY=

# Stripe (Test Mode)

NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY=pk_test_...

STRIPE_SECRET_KEY=sk_test_...

STRIPE_WEBHOOK_SECRET=whsec_...

STRIPE_MONTHLY_PRICE_ID=price_...

STRIPE_YEARLY_PRICE_ID=price_...

# App

NEXT_PUBLIC_APP_URL=https://your-app.vercel.app

# Email (Resend)

RESEND_API_KEY=re_...

EMAIL_FROM=noreply@yourdomain.com

# 11  Key Rules & Gotchas

- Never expose SUPABASE_SERVICE_ROLE_KEY to the client — server-side only

- Always validate Stripe webhook signatures with STRIPE_WEBHOOK_SECRET

- Enable RLS on all Supabase tables — add explicit policies

- Score dates must be unique per user — enforce at DB level (UNIQUE constraint) AND API level

- Admin role: add a role column to users table (enum: subscriber | admin) — set manually in Supabase for admin accounts

- Draw simulation must NOT write to the database — preview only

- Jackpot rollover: store jackpot_rollover in draws table, add to next month's pool automatically

- Charity contribution minimum 10% — validate on server, do not trust client

- All prize pool maths must be server-side — never trust client-submitted amounts

- Use Next.js Server Actions or API Routes for all mutations — no direct Supabase calls from client for sensitive operations

GolfGive Build Plan · Prepared by AI-assisted development · Digital Heroes Selection Process · 2026